## Slide 1: Scrum-Agile Approach

## Slide 2: Agile Roles
The scrum team has three primary roles: Scrum Master, Product Owner, and Developer.
Scrum Master – Person responsible for establishing scrum. They do this by facilitating the team to improve its practices and removing obstacles to their work.
Product Owner – Person responsible for maximizing value of product created by the scrum team. They do this by generating and maintaining the product backlog, and ensuring the features being implemented best suit the customer's needs.
Developer – People responsible for fulfilling the user stories in the product backlog.
(Schwaber, 2020)

## Slide 3: Agile Phases
Agile breaks up a project into 1 or more sprints, where each sprint is generally 2 - 4 weeks (Al-Saqqa, 2020). Each sprint is made up of 4 phases: Sprint Planning, Daily Scrums, Sprint Review, Sprint Retrospective.
Sprint Planning – An event will all the work for the sprint is planned. During this event, the following questions are answered: "Why is this sprint valuable?", "What can be done this sprint", and "How will the chosen work get done?". They are time boxed to a period of 8 hours.
Daily Scrums – A daily 15-minute meeting where developers report their progress.
Sprint Review – An event where progress on the sprint is inspected. These are time boxed to a period of 4 hours.
Sprint Retrospective – An event where the team plans ways to become more effective in future sprints.

## Slide 4: Waterfall model
The waterfall model is a linear-sequential life cycle model where on phase must end before the next begins.
A waterfall project is generally broken up into 5 phases: Analysis, Design, Implementation, testing, and maintenance.
Analysis – complete and comprehensive description of behavior of software to be developed.
Design – planning for how to implement desired software behavior.
Implementation – phase where software is created.
Testing – phase where software is verified and validated.
Maintenance – Phase where software is modified after delivery to refine output.
(Senarath, 2021)

## Slide 5: Waterfall or agile
Whether to use an agile-heavy or waterfall-driven approach to a project depends on the nature of the project and the resources on hand. Pros and cons of the two methodologies are listed below.
Waterfall Pros: Project can be achieved within appropriate time and cost estimates when requirements are clear and fixed, procedure can be copied for similar projects.
Waterfall Cons: Project implementation is inflexible and unable to make changes quickly, client must have full knowledge of the project needs.
Agile Pros: Provides more flexibility when delivered to clients and it involves stake holders in project decisions.
Agile Cons: Requires expert resources and excellent communication to work effectively and projects manager's regular planning may lead to confusion amongst team.
(Mokhtar & Khayyat, 2022)

## Slide 6: references
Schwaber, K. (2020). The Scrum Guide.
Al-Saqqa, S. (2020). Agile Software Development: Methodologies and Trends.
Senarath, U. (2021). Waterfall Methodology, Prototyping and Agile Development.
Mokhtar, R & Khayyat, M. (2022). A Comparative Case Study of Waterfall and Agile Management.